## Slide 1
Samuel Shamiri

## Slide 2
WHY
USE
AGILE

## Slide 3
2- A Backlog Items are created
listing the features and an estimated number of Sprints.
01
3- Features are ordered by the Product
Owner. The Delivery Team estimates
and forecasts which features will be
delivered in the Sprint.
02
4-The Delivery Team works away
ordered by priority and completing the PBIs to the Definition of Done. Tip Use DevOps to send ‘done’ email.
03
5-The Delivery Team demos all the
features they’ve completed. Feedback
is gathered. This is the real measure of
the success of the Sprint.
04
6-This is the best part: inspecting and
adapting. Upon finishing the Sprint, the
Scrum Team discusses what went well,
what didn’t and what to improve.
05
1. Backlog
Items
2. Sprint planning
3. Sprint
4. Sprint playback
5. Sprint retro
To do
WIP
0. Initial meeting
2 WEEKS
Product Owner
Scrum Master
Delivery Team
1- The Product Owner explains the
product vision.
00
5
Steps to scrum + DevOps
Scrum Team

## Slide 4
5. Sprint playback
6. Sprint retro
4. Sprint
WIP
3. Sprint planning
To do
2. Backlog
Items
0. Initial meeting
2 WEEKS
Product Owner
Scrum Master
Delivery Team
1- The Product Owner explains the
product vision.
00
5
Steps to scrum + DevOps

## Slide 5
5. Sprint playback
6. Sprint retro
4. Sprint
WIP
3. Sprint planning
To do
2- A Backlog Items are created
listing the features and an estimated number of Sprints.
01
0. Initial meeting
2 WEEKS
Product Owner
Scrum Master
Delivery Team
1- The Product Owner explains the
product vision.
00
5
Steps to scrum + DevOps
1. Backlog
Items

## Slide 6
5. Sprint playback
6. Sprint retro
4. Sprint
WIP
2- A Backlog Items are created
listing the features and an estimated number of Sprints.
01
3- Features are ordered by the Product
Owner. The Delivery Team estimates
and forecasts which features will be
delivered in the Sprint.
02
0. Initial meeting
2 WEEKS
Product Owner
Scrum Master
Delivery Team
1- The Product Owner explains the
product vision.
00
0
Steps to scrum + DevOps
1. Backlog
Items
2. Sprint planning
To do

## Slide 7
5. Sprint playback
6. Sprint retro
2- A Backlog Items are created
listing the features and an estimated number of Sprints.
01
3- Features are ordered by the Product
Owner. The Delivery Team estimates
and forecasts which features will be
delivered in the Sprint.
02
4-The Delivery Team works away
ordered by priority and completing the PBIs to the Definition of Done. Tip Use DevOps to send ‘done’ email.
03
0. Initial meeting
2 WEEKS
Product Owner
Scrum Master
Delivery Team
1- The Product Owner explains the
product vision.
00
6
Steps to scrum + DevOps
1. Backlog
Items
2. Sprint planning
To do
3. Sprint
WIP

## Slide 8
6. Sprint retro
2- A Backlog Items are created
listing the features and an estimated number of Sprints.
01
3- Features are ordered by the Product
Owner. The Delivery Team estimates
and forecasts which features will be
delivered in the Sprint.
02
4-The Delivery Team works away
ordered by priority and completing the PBIs to the Definition of Done. Tip Use DevOps to send ‘done’ email.
03
5-The Delivery Team demos all the
features they’ve completed. Feedback
is gathered. This is the real measure of
the success of the Sprint.
04
0. Initial meeting
2 WEEKS
Product Owner
Scrum Master
Delivery Team
1- The Product Owner explains the
product vision.
00
6
Steps to scrum + DevOps
1. Backlog
Items
2. Sprint planning
To do
3. Sprint
WIP
4. Sprint playback

## Slide 9
2- A Backlog Items are created
listing the features and an estimated number of Sprints.
01
3- Features are ordered by the Product
Owner. The Delivery Team estimates
and forecasts which features will be
delivered in the Sprint.
02
4-The Delivery Team works away
ordered by priority and completing the PBIs to the Definition of Done. Tip Use DevOps to send ‘done’ email.
03
5-The Delivery Team demos all the
features they’ve completed. Feedback
is gathered. This is the real measure of
the success of the Sprint.
04
6-This is the best part: inspecting and
adapting. Upon finishing the Sprint, the
Scrum Team discusses what went well,
what didn’t and what to improve.
05
0. Initial meeting
2 WEEKS
Product Owner
Scrum Master
Delivery Team
1- The Product Owner explains the
product vision.
00
6
Steps to scrum + DevOps
1. Backlog
Items
2. Sprint planning
To do
3. Sprint
WIP
4. Sprint playback
5. Sprint retro
Notes: Sprint cycle: daily - 2week

## Slide 10
Servant leader for the scrum team
Service to the Product Owner (backlog management)
Facilitating scrum events (planning, retro… etc.)
Service to the delivery team (self- organisation and cross functionality)
Remove impediments for delivery teams progress (access to data, security)
Scrum Master
Has a personal stake in the success of the project (understand PBI’s)
Has a clear vision of the product (agree on sprint goal)
Has authority with the budget.
is available (for sprint planning and retrospective)
Product Owner
Who can be
Plays the Sponsor role in a project
Responsible for business outcomes
Approve and prioritise PBI’s
Maintaining agreement and alignment among the stakeholders regarding the key objectives
Business Owner

## Slide 11
Working together
Stakeholders
Product Owner
Scrum
Master
BAs
Business Owner

## Slide 12
Cleaning census Y16
First draft
Area: Forecasting
Feature: Data Prep
Story: Data Wrangling
Epic: Nowcasting
Story: Data collection
Census data
HILDA data
Feature: Publication
Story: stakeholder consultation
Story: Draft paper
Brainstorm ideas
Circulate draft for feedback
Epic: Indicator model
Strategic initiatives. The board’s interests starts and end here
Product Owner, Scrum Master and BAs own this
Delivery Teams own and estimate these
DevOps flow

## Slide 13
DevOps structure
Feature
Epic
Story
Task
Product Owner, Scrum Master and BAs own this
Strategic initiatives. The board’s interests starts and end here
Delivery Teams own and estimate these
Management zone
Delivery zone

## Slide 14
We didn’t discuss
- PMO in an agile
PI
Coding via git & devOps

## Slide 15
SCRUM
Sprint planning
Sprint stand-up
Sprint Demo
Sprint retro
Facts
vs
Fictions

## Slide 16
Individuals and interactions over processes and tools
Working Product (software) over comprehensive documentation
Stakeholder collaboration over contract negotiation
Responding to change over following a plan
That is, while there is value in the items on the right, we value the items on the left more.
Manifesto for Agile

## Slide 17
When to Use Scrum
To summarize, it is better to use Scrum if there are lots of unknowns, where the projects are more complex, difficult to define detailed requirements upfront and therefore to define estimates at the beginning of the project.
Scope is NOT clearly defined
The product will gradually appear during the project
Scope is clearly defined upfront
Clear product description is available upfront
Similar projects were done before
Requirements change frequently
stakeholders learns more about what they want as the project goes on
Requirements are well defined up front
Few changes are expected during the project
Products are not expected to change much
Activities cannot be well defined upfront
Estimating (planning) is difficult
Activities can be well defined upfront
Estimating is possible and reliable
Process is iterative (numerous cycles)
Each cycle heavily depends on the previous ones
Process is more long term
Project might be split into phases
Success is mostly measured by stakeholders satisfaction
Success is mostly measured by achieving the project goals for time, cost, scope…etc
Incremental results have value and can be used by users
Users cannot normally start using the products until the project is complete (e.g. a bridge)
When to Use Scrum vs. When to Use Traditional Methods
When to Use Traditional Methods

## Slide 18
Facts and Fictions about Scrum
Scrum gets rid of all paper work and allows the team to start developing right away.
There are certain planning steps involved in every Scrum project and work can only start when the Sprint Backlog has been defined.
`
Scrum is very easy to implement, even without training.
Using Scrum is a big change; It might seem easy to implement Scrum compared to other project approaches, but people must still have a good understanding of Scrum to be able to run their projects well.
Scrum allows the Delivery Team to decide what will be delivered.
A Team only decides on how to deliver; it is up to the Product Owner to determine what will be delivered
The Delivery Team is free to do what they want.
The Delivery Team works in a productive and predefined framework and the Scrum Master makes sure they are following Scrum.
Fiction
Fact
×
√
Fiction
Fact
×
√
Fiction
Fact
×
√
Fiction
Fact
×
√

## Slide 19
Scrum Events
Sprint Planning
Scrum Stand-ups
Sprint Demo
Sprint Retrospective
SPRINT
Each Scrum project delivers the final product after a number of cycles, which are called Sprints.
Sprint is a time-boxed event, which means we should fix its duration at the beginning of the project and do not change it frequently or occasionally. Sprints are usually fixed for one month or less.
Product Owner
Scrum Master
Delivery Team
Scrum Team
Each item in the Product Backlog should normally be developed (completed) in a single Sprint as this is much easier to manage.
The Product Owner and the Delivery Team select a number of items from the top of the Product Backlog (this has already been prioritized by the Product Owner) and aim to get them “Done” (100% complete).

## Slide 20
The Delivery Team then selects an appropriate number of items from the top of the Product Backlog, and puts them in the Sprint Backlog, to deliver in the current Sprint.
The amount of work for each item is estimated by the Delivery Team and the total amount of work of the selected Product Backlog items is close to the estimated capacity of the Development Team.
The Delivery Team does not wait until the Product Backlog is 100% planned (all requirements are gathered and
cleared) to start developing the project
Sprint Planning is a time-boxed meeting, usually fixed to 8 hours for a one month Sprint, or shorter for Sprints of less than a month. All three roles should attend this meeting.
Sprint Planning

## Slide 21
When the items to deliver are selected and the Sprint Goal is agreed, it is time to plan how they will turn the items into a “Done” product Increment and realize the Sprint Goal.
Sprint Planning
Product Backlog Item (story)
Tasks needed for getting the item done
Example

## Slide 22
Sprint Planning
The Sprint Backlog will be ready at the end of this meeting and the Delivery Team should be able to describe what items they will deliver through the Sprint, and how they will do it.
Yellow notes on the above board are tasks that are created by breaking down each of the items (story)
Example

## Slide 23
Scrum Stand-ups
To do …..

## Slide 24
Vision
should be:
Empowering
Aspirational
Once a year reviewed
PI Roadmap
Up to a year, 3-4 PI. Updated every PI
VISION
PI Roadmap
Stand-ups
Current PI
Sprints
Current PI
Made up of 8, 10 or 12 weeks
Sprint
Made up of 2, 3 weeks
Agile Planning Horizons

## Slide 25
Scrum events timelines
 | Length | Strat | End
Sprint | 2 weeks | Tuesday | Monday
Sprint Planning | 2 Hours | Tue 10 am | 12 pm
Stand-ups | 15 min | 9:30 am | 9:45am
Sprint Review | 1 Hour | Mon 3:45pm | 4:45pm
Sprint Retro | 45 Min | Mon 3pm | 3:45pm
First sprint starts at 15th September 2020

## Slide 26
Definition of Done
Delivered to scope
Peer reviewed
Standards were followed
Code is bug free
It’s been documented
Files are stored correctly
PO is happy